## Slide 1
Acceptance criteria
User story
Ability to sort plants by "beginner," "intermediate," and "advanced"
Ability to search for plants with similar care needs
As a potential customer, I want to find out which plants are easiest to care for so that I can purchase low-maintenance options.
Δ
+
Done? Yes
Need to sharpen tiers--disagreement about which plants are "advanced"
May need to add more language to site explaining tiers--do some user testing
Added sorting and search options to website
Priced tiers high enough so we'll still net on "beginner" plants

## Slide 2
Acceptance criteria
User story
Receive plant care leaflet with each order
Option to sign up for monthly emails with seasonal care tips
As a plant owner, I want to access care instructions easily so that I can keep my plant alive longer.
Δ
+
Leaflets needed an extra round of revisions--better outline/clearer expectations for written materials in the future
Done? Yes
Leaflets designed quickly
Created sign-up portal (modeled on existing email sign-up procedures)
Composed care emails for next quarter

## Slide 3
Acceptance criteria
User story
Can purchase plant care starter kits (for ferns, succulents, vines, etc.)
Option to buy partial kits or single tools
As a plant owner, I want to have the right tools to care for my plant so that I can keep it healthy and beautiful.
Δ
+
Done? No - supply chain delay
Communication issues led to vendor shipping delays for some kit items--can’t offer whole starter kits yet
Designed and coded bundling option at checkout (not live yet)
Made single tools available while we wait on missing kit items

## Slide 4
Acceptance criteria
User story
Option to sign up for reminder texts or emails
Option to add reminder stickers for use with calendars to each order
As a plant owner, I want to remember when to water my plants so that I don't under- or overwater them.
Δ
+
Most testers preferred text over email reminders--monitor to find out if enough customers use the email feature to justify keeping it
Done? Yes
User testing went smoothly
Good user feedback on stickers--more popular than we anticipated
Make sure watering and care reminders are in the Backlog for upcoming app development project

## Slide 5
Acceptance criteria
User story
Credit and return FAQ linked on homepage
All orders ship with return labels and instructions
As a customer, I want a hassle-free way to return my order so that I can be sure I have the right plant for me.
Δ
+
Done? Yes
Some customer confusion about available shipping methods for returns--clarify instructions
Website update--easy
Figured out pricing--good user response
Shipping--use same process we've had, so no need to create new one

## Slide 6
Acceptance criteria
User story
Customers can visit a guide to different styles (formal & informal upright, broom, cascade, etc.) on website
Customers can take a quiz to match their trees to suitable styles
As a new Bonsai tree owner, I want to learn about different Bonsai styles so I can decide which is right for my tree.
Δ
+
Testing indicates we should add more styles to the guide in future
Need better photos for certain styles
Done? Yes
Team did a great job with the Bonsai styles guide--published ahead of schedule
Quiz design and coding went okay--fixed bug that recommended the same style every time

## Slide 7
Acceptance criteria
User story
Access to live chat support
Longer phone support hours
As a plant owner, I want to get expert help and advice quickly so that I know what to do if my plant gets sick.
Δ
+
Didn’t truly understand the scope of this item
May need to hire and train more support staff for extended hours
Done? No - hire more staff
Live chat option modeled on existing help resources for corporate customers
Initial live chat testing went well

## Slide 8
Acceptance criteria
User story
Can review graphic explaining packing and shipping process during checkout
Signature required when a Bonsai shipment is received
As a customer, I want to know that my Bonsai tree will be shipped securely so that it arrives in good condition.
Δ
+
n/a
Done? Yes
Design and testing for new graphic went well
Signature process same as existing practice--just added protocol to make it mandatory for Bonsai shipments